xariff.com

Dataset Profiler Tool

Implementation Todo

Entry Ramp Tool  |  No-Login  |  CSV Upload  |  Stateless

# 0. Strategic Context

Role in the xariff.com funnel This is NOT a hero tool. It is the lowest-friction entry point on xariff.com. Goal: get a visitor to upload a CSV within 10 seconds of landing. Success metric: % of profiler users who then click through to Tool 1 (Data Quality Checker) or Tool 8 (Scorecard). Keep scope ruthlessly tight. Do not rebuild ydata-profiling.

Position: Tool 0 — the first thing a visitor sees. The “hello world” of xariff.com.

12-Dimensions coverage: Data Quality (missing values, types), Distribution (histograms, box plots, basic stats). Partially touches Information Content (feature-level stats).

What it is NOT: Not a full EDA report. Not a replacement for ydata-profiling. Not a deep quality assessment. It’s a fast, visual first look that makes the user want more.

# 1. Backend: Analysis Pipeline

Everything runs in-memory on the FastAPI server. No files written to disk. No Celery needed — profiling a CSV under 50MB should complete in under 3 seconds synchronously.

## 1.1 New API Endpoint

POST /api/tools/profiler/analyze

Accepts multipart file upload (CSV only for MVP). Returns JSON with the full profile result. No authentication required.

## 1.2 Input Handling

| Task | Detail | Est. |
| --- | --- | --- |
| File validation | Accept .csv only. Max 50MB. Reject with clear error if wrong type or too large. | 30m |
| Parse to DataFrame | pd.read_csv() with error handling for encoding issues (try utf-8, then latin-1 fallback). Infer separator (comma, tab, semicolon). | 30m |
| Size guard | If rows > 500K or columns > 200, sample to 100K rows and note it in the response. User sees full shape but analysis runs on sample. | 20m |
| Memory guard | Wrap in try/except MemoryError. Return 413 if DataFrame exceeds ~500MB in memory. | 15m |

## 1.3 Profile Computation

Build a service function: compute_profile(df: pd.DataFrame) -> dict. This is the core logic. Keep it pure — no HTTP concerns, easy to unit test.

### 1.3a Dataset Overview

- Row count, column count

- Total missing cells / total cells = overall missing %

- Duplicate row count and %

- Memory usage (df.memory_usage(deep=True).sum())

- Estimated file size on disk

### 1.3b Per-Feature Profile

For each column, compute the following based on detected type:

| Task | Detail | Est. |
| --- | --- | --- |
| Type detection | Classify each column: numeric (int/float), categorical (object/bool with <50 unique), datetime, high-cardinality text (object with >50 unique). Use pd.api.types helpers. | 30m |
| Universal stats | name, dtype, missing_count, missing_pct, unique_count, unique_pct | 20m |
| Numeric stats | mean, median, std, min, max, Q1, Q3, IQR, skewness, kurtosis. Use df.describe() + scipy.stats for skew/kurtosis. | 30m |
| Categorical stats | top 10 value counts (value + count + pct), mode. If boolean, just True/False/null counts. | 20m |
| Datetime stats | min date, max date, date range, most common day-of-week (optional). | 15m |
| Text stats | avg length, min/max length. Only for high-cardinality text columns. | 10m |

### 1.3c Distribution Data (for charts)

Pre-compute chart data server-side so the frontend just renders it. This keeps the frontend stateless and fast.

| Task | Detail | Est. |
| --- | --- | --- |
| Histogram bins (numeric) | np.histogram(col.dropna(), bins=30) → return list of {bin_start, bin_end, count}. 30 bins is enough for a clear shape without noise. | 20m |
| Box plot values (numeric) | Return Q1, median, Q3, whisker_low (Q1 - 1.5*IQR or min), whisker_high (Q3 + 1.5*IQR or max), outlier_count. | 15m |
| Bar chart data (categorical) | Top 10 categories + an “Other” bucket. Return list of {category, count, pct}. | 15m |

### 1.3d Correlation Matrix (numeric columns only)

- df.select_dtypes(include='number').corr() → return as nested dict or list-of-lists

- Only compute if numeric columns ≤ 30. Beyond that, skip and note why.

- Round to 2 decimal places

Implementation note The entire compute_profile() function should be one file: services/profiler.py Target: < 200 lines of code. If it gets longer, you’re overbuilding. Dependencies: pandas, numpy, scipy.stats (skew, kurtosis only). No ydata-profiling needed.

# 2. API Response Schema

Define the response shape explicitly so frontend and backend can develop in parallel.

{ "dataset": { "rows": int, "columns": int, "missing_total": int, "missing_pct": float,

"duplicate_rows": int, "duplicate_pct": float, "memory_bytes": int, "sampled": bool },

"features": [ { "name": str, "dtype": str, "type": "numeric"|"categorical"|"datetime"|"text",

"missing_count": int, "missing_pct": float, "unique_count": int,

"stats": { ... type-specific ... },

"histogram": [ {"bin_start": float, "bin_end": float, "count": int} ] | null,

"box_plot": { "q1": float, "median": float, "q3": float, ... } | null,

"top_values": [ {"value": str, "count": int, "pct": float} ] | null } ],

"correlations": { "columns": [str], "matrix": [[float]] } | null }

Pydantic models Define all of this as Pydantic models in schemas/profiler.py. This gives you automatic validation, serialization, and OpenAPI docs for free. Models: DatasetOverview, FeatureProfile, HistogramBin, BoxPlotStats, TopValue, CorrelationMatrix, ProfileResponse.

# 3. Frontend: Page & Components

Stack: Jinja2 template + Tailwind CSS + vanilla JS. No React. Consistent with xariff.com architecture.

## 3.1 Page Route

GET /tools/profiler  →  templates/tools/profiler.html

This is a new page route added to the existing 15. It follows the same layout pattern as the other tool pages.

## 3.2 Upload State (the entry ramp moment)

This is the most important screen. It must be dead simple.

- Large drag-and-drop zone centered on the page

- Text: “Drop a CSV file here or click to upload”

- Subtext: “No login required. Your file is never stored.”

- File size limit shown: “Max 50MB”

- No other distractions. No sidebar. No options. Just the upload zone.

Entry ramp design principle Time from page load to upload click should be < 5 seconds. The upload zone should be the only interactive element above the fold. No “learn more” or “what is this” content above the fold. Below is fine.

## 3.3 Loading State

- Show a progress indicator (spinner or progress bar)

- Text: “Analyzing your dataset...”

- Show file name and size so user knows it’s working

## 3.4 Results State

Render the profile response into a clean, scrollable report. Organized into these sections:

### Section A: Dataset Overview Card

- Grid of key stats: rows, columns, missing %, duplicate %, memory size

- Use large numbers with labels underneath (dashboard-style metric cards)

- If sampled, show a yellow notice: “Showing analysis of 100K sampled rows from [total] rows”

### Section B: Feature Table

- Sortable table: name | type | missing % | unique count | key stat (mean for numeric, mode for categorical)

- Click a row to expand and see the full per-feature detail

- Color-code missing % cells: green (<5%), yellow (5-20%), red (>20%)

### Section C: Per-Feature Detail (expanded view)

- Numeric: stats table (mean, median, std, min, max, quartiles, skew, kurtosis) + histogram + box plot

- Categorical: top 10 bar chart + value counts table

- Datetime: date range summary

- Text: length distribution stats

### Section D: Correlation Heatmap

- Only shown if there are 2+ numeric columns

- Simple heatmap using a lightweight JS charting library

- Hover to see exact correlation value

### Section E: CTA Banner (the funnel transition)

This is the conversion point. After the user has seen their profile, present:

- “Want deeper quality checks? Try the Data Quality Checker →” (links to Tool 1)

- “Get a readiness score for this dataset →” (links to Tool 8 Scorecard)

- Design: a subtle but visible banner between the feature table and correlation heatmap, or at the bottom

## 3.5 Charting Library

Use Chart.js via CDN. It handles histograms, bar charts, box plots, and heatmaps. Lightweight, no build step needed.

- Histogram: Chart.js bar chart with bin ranges as labels

- Box plot: Chart.js boxplot plugin (chartjs-chart-box-and-violin-plot) or build manually with a bar + line overlay

- Bar chart: standard Chart.js horizontal bar

- Heatmap: chartjs-chart-matrix plugin, or a simple HTML table with background-color gradient

# 4. Wiring It Together

## 4.1 File Structure (new files only)

app/

routes/tools/profiler.py        # GET /tools/profiler + POST /api/tools/profiler/analyze

services/profiler.py             # compute_profile(df) -> dict

schemas/profiler.py              # Pydantic response models

templates/tools/profiler.html    # Jinja2 template

static/js/profiler.js            # Upload handler + chart rendering

That’s 5 files. If you’re creating more than 5 files for this tool, you’re overbuilding.

## 4.2 Route Registration

- Add profiler router to the main FastAPI app (same pattern as other tool routes)

- Add “Dataset Profiler” to the tools navigation / landing page

- Position it FIRST in the tool list (it’s the entry ramp)

## 4.3 CORS & Upload Config

- Max upload size: 50MB (set in FastAPI/uvicorn config)

- No CORS issues since it’s same-origin (Jinja2 serves the page, JS posts to same domain)

- File is read into memory as BytesIO, parsed by pandas, then discarded. Never touches disk.

# 5. Testing Checklist

## 5.1 Backend Unit Tests

| Task | Detail | Est. |
| --- | --- | --- |
| Happy path: clean CSV | 10-column CSV with mixed types. Verify all stats compute correctly. | 30m |
| All-missing column | One column entirely null. Should report 100% missing, no stats. | 15m |
| Single-value column | Column with one unique value. std=0, no meaningful histogram. | 15m |
| Empty CSV | Headers only, no rows. Should return gracefully with zeros. | 10m |
| Large CSV (sampled) | 600K rows. Verify sampling triggers and is noted in response. | 15m |
| Encoding edge case | Latin-1 encoded file. Verify fallback parsing works. | 10m |
| Malformed CSV | Mismatched columns, quoted commas. Verify error message is clear. | 15m |

## 5.2 Frontend Manual Tests

- Upload via drag-and-drop works

- Upload via click-to-browse works

- Error state shows clearly for wrong file type (.xlsx, .json, .txt)

- Error state shows clearly for oversized file

- Loading spinner appears and disappears correctly

- All chart types render without JS errors

- Feature table sorting works on all columns

- Expanded feature detail shows/hides correctly

- CTA links navigate to correct tool pages

- Mobile responsive: upload zone and results readable on phone

# 6. Scope Boundaries (what NOT to build)

Hard NO for v1 ✘ No PDF/image export of the profile report ✘ No multi-file upload or comparison ✘ No user accounts, history, or saved profiles ✘ No server-side storage of uploaded files ✘ No advanced stats (hypothesis tests, normality tests, PCA) ✘ No ydata-profiling integration (too heavy, defeats the purpose) ✘ No support for Excel (.xlsx) or JSON uploads (CSV only for MVP) ✘ No async/Celery processing (keep it synchronous)

Maybe for v2 (only if usage data justifies it) ○ Excel/JSON upload support ○ Downloadable profile summary (JSON export of the analysis) ○ “Share this profile” link (requires some server-side state) ○ Target column selector for basic feature-target correlation

# 7. Implementation Order (sequential, not parallel)

One thing at a time. Each step is testable independently before moving to the next.

- Pydantic schemas (schemas/profiler.py) — define the contract first

- Core analysis function (services/profiler.py) — compute_profile(df) with unit tests

- API endpoint (routes/tools/profiler.py) — POST endpoint, test with curl/Postman

- HTML template skeleton (templates/tools/profiler.html) — upload zone + empty results container

- Upload JS (static/js/profiler.js) — drag-drop + fetch POST + loading state

- Results rendering — dataset overview card + feature table (no charts yet)

- Charts — add Chart.js histograms, bar charts, box plots one at a time

- Correlation heatmap — last visual element

- CTA banner — the funnel transition to Tool 1 / Tool 8

- Navigation integration — add to tools list, position as first tool

Time estimate Backend (steps 1-3): ~4-6 hours Frontend skeleton + upload (steps 4-5): ~3-4 hours Results + charts (steps 6-8): ~6-8 hours Integration + polish (steps 9-10): ~2-3 hours Total: ~15-21 hours of focused work = 2-3 days in ADHD energy bursts

# 8. Success Metrics

Track these from day one. Add simple analytics (even just server-side request counting in SQLite).

| Task | Detail | Est. |
| --- | --- | --- |
| Upload count | How many CSVs are uploaded per day/week | — |
| Completion rate | % of uploads that produce a full profile (vs errors) | — |
| Click-through rate | % of profiler users who click CTA to Tool 1 or Tool 8 | — |
| Avg file size | Understand what size datasets users bring (informs future limits) | — |
| Error types | Log what errors users hit (encoding, size, format) to improve UX | — |

The single most important number is click-through rate to other tools. If people profile but never click through, the entry ramp isn’t working and you need to rethink the CTA placement or copy.